**Sprint Review Report**

User stories planned:

* User stories 1 – 1 to 10 (30 story points planned)

User stories completed:

* User stories 1 – 1 to 10 (30 story points completed)

Discovered issues implementing/examining the release:

* Rounding errors, solved implementing a rounding function using BigDecimal
* Git problems
* Junit version problems

Discovered issues with the Product Backlog:

* We had to add a check to be sure to have the correct number of operands for each operation inside the stack
* Modified what the operations should do: instead of taking and inserting the values in the stack themselves, they now get values when called and return a result as they end