**Sprint Review Report**

User stories planned:

* User stories 2 – 0 to 5, 3 – 0 to 5, 4 – 4 and 4 – 6 (26 story points planned)

User stories completed:

* User stories 2 – 0 to 5, 3 – 0 to 5, 4 – 4 and 4 – 6 (26 story points completed)

Discovered issues implementing/examining the release:

* Git problems
* Test after applying the Singleton design pattern

Discovered issues with the Product Backlog:

* We had to add a check to be sure to have the correct number of operands in the stack for *isVariableOperation* method
* The user story 4 – 4 was split in user story 4 – 4, 4 – 7 and 4 – 8