**Sprint Review Report**

User stories planned:

* User stories 4 – 0 to 8, 5 – 0 to 2 (27 story points planned)

User stories completed:

* User stories 4 – 0 to 8, 5 – 0 to 2 (27 story points completed)

Discovered issues implementing/examining the release:

* Git problems
* Problem with the implementation of the design pattern Command + factory method

Discovered issues with the Product Backlog:

* We had to implement the visualization of all variables and all custom operations
* We had to implement the *undo function* to restore the stack when a custom operation generates an exception